BankSphere 360

# User Acceptance Testing (UAT)

Test cases, traceability & sign-off

| Field | Value |
| --- | --- |
| Document ID | BS360-UAT-001 |
| Project | BankSphere 360 — Retail & SME Banking Performance Analytics |
| Platform | Microsoft Power BI (Desktop + Service) |
| Version | 1.0 |
| Status | Baseline |
| Author | Power BI Developer (Anshul) |
| Date | June 2026 |

# Table of Contents

# 1. Introduction

## 1.1 Purpose

This User Acceptance Testing (UAT) document defines the test approach, test cases and sign-off for BankSphere 360. UAT confirms the solution meets the SSRD requirements before production release.

## 1.2 Scope of testing

- Data load & quality, data model, KPI correctness, report functionality, RLS, refresh.

# 2. Test Approach

- Each SSRD requirement maps to one or more test cases.

- Testers execute steps, record actual vs expected, and mark Pass/Fail.

- Defects are logged, fixed in Dev, retested, then promoted.

## 2.1 Entry & exit criteria

| Criteria | Definition |
| --- | --- |
| Entry | Solution built per LLD; sources available; test data loaded |
| Exit | All Must test cases Pass; no open Critical/High defects; sign-off captured |

## 2.2 Severity definitions

| Severity | Meaning |
| --- | --- |
| Critical | KPI wrong or security breach — blocks release |
| High | Core function broken with no workaround |
| Medium | Function impaired but workaround exists |
| Low | Cosmetic / minor |

# 3. Test Cases

## 3.1 Data & model

| TC | Requirement | Steps | Expected | Status |
| --- | --- | --- | --- | --- |
| TC-01 | FR-01 | Load all 8 tables; compare row counts to source | Counts match source export |  |
| TC-02 | FR-02 | Inspect DimCustomer for duplicate CustomerID | Zero duplicates |  |
| TC-03 | FR-02 | Check InterestRate nulls | Nulls replaced with 0 |  |
| TC-04 | FR-03/04 | Open Model view; verify relationships & date table | Star schema valid; DimDate marked |  |

## 3.2 KPI correctness

| TC | Requirement | Steps | Expected | Status |
| --- | --- | --- | --- | --- |
| TC-05 | FR-06 | Add Total Deposits card, no filters | Equals sum of deposit balances |  |
| TC-06 | FR-06 | Add NPA % card | Equals NPA amount / loan book |  |
| TC-07 | FR-08 | Force zero denominator scenario | Returns blank, no error |  |
| TC-08 | FR-07 | Add Txn YoY% with year slicer | Matches manual prior-year calc |  |
| TC-09 | FR-09 | Add Branch Rank to branch table | Ranks 1..N descending by value |  |

## 3.3 Reports & UX

| TC | Requirement | Steps | Expected | Status |
| --- | --- | --- | --- | --- |
| TC-10 | FR-10 | Open Executive Overview | Cards, trend, map render < 5s |  |
| TC-11 | FR-13 | Change Region slicer | All visuals filter consistently |  |
| TC-12 | FR-14 | Right-click a branch; drillthrough | Lands on Branch Detail filtered |  |
| TC-13 | FR-15 | View NPA scorecard with NPA% above target | Card conditionally formatted red |  |

## 3.4 Security & refresh

| TC | Requirement | Steps | Expected | Status |
| --- | --- | --- | --- | --- |
| TC-14 | FR-16 | View-as BranchHead (West) | Only West region rows visible |  |
| TC-15 | FR-17 | View-as Risk | Full data visible |  |
| TC-16 | NFR-03 | Trigger scheduled refresh | Refresh completes successfully |  |

# 4. Defect Log

| ID | TC | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| — | — | (to be filled during execution) | — | Open/Closed |

# 5. Traceability Matrix

| Requirement | Test Case(s) |
| --- | --- |
| FR-01 | TC-01 |
| FR-02 | TC-02, TC-03 |
| FR-03/04 | TC-04 |
| FR-06 | TC-05, TC-06 |
| FR-07 | TC-08 |
| FR-08 | TC-07 |
| FR-09 | TC-09 |
| FR-10 | TC-10 |
| FR-13 | TC-11 |
| FR-14 | TC-12 |
| FR-15 | TC-13 |
| FR-16 | TC-14 |
| FR-17 | TC-15 |
| NFR-03 | TC-16 |

# 6. UAT Sign-off

By signing below, stakeholders confirm BankSphere 360 meets the agreed requirements and is approved for production release.

| Role | Name | Decision (Approve/Reject) | Date |
| --- | --- | --- | --- |
| Business Sponsor |  |  |  |
| Risk Owner |  |  |  |
| UAT Lead |  |  |  |